# Forex Scanner
Master Product & Engineering Documentation

System purpose, architecture, data provenance, benchmark history, current state, and next-work roadmap

Prepared from the project engineering record and repository outputs captured in this conversation.

| Current state | Value |
| --- | --- |
| Production candidate under evaluation | v2.3.0-rc1 |
| Latest accepted swing-engine version | v2.3.0 |
| Current development branch in latest work | market-structure-v1 |
| Main branch | main, synchronized with origin/main at f0711a0 |
| Latest committed research direction | Market Structure Engine v1 core |
| Latest full-suite result explicitly reported | 399 passed on the prior v2.4 research-cleanup state; latest market-structure-v1 full suite still pending in the captured transcript |

# 1. Executive Overview

The Forex Scanner is being built as a structured, causally safe market-analysis system. The current product foundation is a versioned XAUUSD H1 swing engine, followed by a market-structure layer and, later, trend/regime, setup detection, confluence, scoring, risk planning, and alerting. The project has deliberately separated development data from locked/holdout evidence and has rejected several tempting but unsupported v2.4 semantic changes rather than overfitting.

The swing engine is the current foundational component. Version 2.3.0 remains the latest accepted engine version and v2.3.0-rc1 remains the release candidate used in evaluation work.

A six-window AI-assisted engineering diagnostic compared v2.3 against v2.2. The result was MIXED_AI_DRAFT_RESULT: v2.3 was slightly better on location F1, while v2.2 was slightly better on semantic F1. Prefix stability had zero failures.

A retrospective 2022–2024 holdout package was constructed and frozen with six price-blind windows, but those windows were intentionally not treated as prospective test evidence because the source pre-existed the package and was not prospective.

A Market Structure Engine v1 core has now been designed and tested as a causal consumer of confirmed swings. It is not yet wired into the production scanner path.

The next major engineering task is integration: replace legacy raw-candle structure approximations with the v1 causal detector, then build downstream setup/regime logic on the resulting immutable structural events.

# 2. Product Vision & Intended Pipeline

The intended end-to-end product pipeline is:

MT5 / broker candles → normalized market data → Swing Engine → Market Structure → Trend/Regime → Setup Detection → Confluence/Filters → Signal Scoring → Risk Plan → Alerts / UI

Market Data Module: collect, normalize, timestamp, deduplicate, and quality-check candles.

Swing Engine: detect confirmed swing highs/lows with causal confirmation and hierarchy metadata.

Market Structure Engine: derive HH/HL/LH/LL plus causal BOS/CHoCH events from confirmed swings.

Trend / Regime Engine: summarize bullish/bearish/ranging state, volatility, maturity, and other context.

Setup Detection: recognize structured trading setups after the underlying market state is known.

Confluence & Filters: reject weak setups using independent evidence such as higher-timeframe state, volatility, spread, session, and structure quality.

Scoring: rank setup quality consistently.

Risk & Trade Planning: entry, invalidation, stop, target, risk/reward, and position sizing.

Scanner Orchestration & Alerts: turn qualified states into actionable signals and user-facing alerts.

Backtesting / Monitoring: measure precision, recall, false positives, drift, repainting, and eventual trading outcomes.

# 3. Current Repository Architecture

| Layer | Current implementation / location | State |
| --- | --- | --- |
| Swing Engine | swing_engine/ | Core and versioned; v2.3.0 latest accepted |
| Legacy swing-analysis compatibility | services/quant_engine/swing_analysis.py | Still present; transitional/legacy |
| Market Structure Engine v1 | services/quant_engine/market_structure/models.py; detector.py | Implemented on market-structure-v1; not production-wired |
| Legacy Market Structure scoring | services/quant_engine/market_structure/engine.py; scoring.py | Still active in old path; scoring has lookahead-sensitive follow-through notes |
| Trend Engine | services/quant_engine/trend/engine.py | Existing scoring/context engine; uses legacy structure context today |
| Feature model | services/quant_engine/features/types.py | MarketFeatures carries trend/structure/liquidity/volatility fields |
| Feature extraction | services/quant_engine/features/extractor.py | Real FeatureExtractor; current scanner path still double-computes structure |
| Scanner-service shims | services/scanner_service/market_structure_engine.py; structure_scoring.py; trend_engine.py | Backward-compatible shims |
| Web/API strategy surface | apps/api/data/strategies.json and apps/web/ | UI/API integration surface exists; not the present research focus |

# 4. Data Inventory & Provenance

The project has multiple data layers. They are intentionally not interchangeable.

| Dataset / file | Coverage / rows | Purpose / status |
| --- | --- | --- |
| FXNavigators_XAUUSD_H1.csv | 24,099 rows; 2022-01-03 00:00:00 → 2025-12-31 23:00:00 server time | Large broker export used as the retrospective-source foundation; duplicate copies were verified byte-identical. |
| benchmarks/data/real/XAUUSD/H1/XAUUSD_H1.real.csv.gz | 8,683 bars; 2024-07-15T07:00Z → 2025-12-31T21:00Z | Exposed canonical H1 benchmark data. |
| benchmarks/data/real/XAUUSD/H1_2026H1/XAUUSD_H1_2026H1.real.csv.gz | 2,914 bars; 2026-01-01T23:00Z → 2026-06-30T20:00Z | First-half-2026 real test dataset. |
| Post-2026H1 quarantine | 332 unique normalized bars in latest tranche | Live accrual / unlabeled quarantine; not used as a tuning set. |
| Retrospective source package | 15,368 rows; UTC 2022-01-02T22:00Z → 2024-07-11T04:00Z | Frozen retrospective source after 48-bar embargo. |
| Six retrospective windows | 6 × 192 bars | Price-blind selection; now frozen and used for the retrospective evidence package, not as prospective certification. |
| AI-assisted engineering draft | 42 labels across 6 windows | Engineering diagnostic only; permanently classified AI_ASSISTED_ENGINEERING_DRAFT. |

## 4.1 Retrospective source provenance

Source SHA-256: fe8a7f95c7d2b90cef759a7e23b11679b7f84e4928fb2fd67111fe89fb318d4c.

Canonical retrospective gzip SHA-256: eac96d050a6bacfe879a0506143a053d4ce5ab7304b94cfbab91067211040d73.

First exact exposed overlap: raw index 15416; server 2024.07.15 10:00:00; UTC 2024-07-15T07:00:00Z; OHLC 2403.15/2407.89/2401.25/2407.89.

Timezone attribution is deliberately non-unique: EET/EEST-equivalent schedule. Europe/Athens is a deterministic implementation reference only; Helsinki and Bucharest produce identical conversions for the validated interval.

Overlap validation: 8,683 timestamp matches and 8,683 Decimal OHLC matches.

# 5. Retrospective Holdout Package

| Item | Value |
| --- | --- |
| Protocol ID | XAUUSD_H1_2022_2024_RETROSPECTIVE_LOCKED_V1 |
| Protocol SHA-256 | 00a6d6ec51bd6bb0a1fd207babd1ac0bc8e460b0755eec5f2ad05f9643ca1254 |
| Selection algorithm | PRICE_BLIND_SIX_BUCKET_CENTERED_V1 |
| Selection manifest SHA-256 | 9bdaa635b71b09287def03bd38a0a8fe3c1a50a5f0fd431ee686e685bbc369e8 |
| Embargo | 48 bars before exposed boundary |
| Eligible for labeling | true |
| Eligible for evaluation | false until human adjudication/freeze protocol is satisfied |
| Eligible for tuning | false |
| Prospective test | false |

## 5.1 Six frozen windows

| Window | Indices | UTC range | Window SHA-256 |
| --- | --- | --- | --- |
| 1 | [1224, 1416) | 2022-03-15T03:00Z → 2022-03-25T10:00Z | 5775bb6e9c02024d9ea9415c595044787b7c0ad5fea7b4b4738ff1c33c2482e2 |
| 2 | [3769, 3961) | 2022-08-11T18:00Z → 2022-08-23T17:00Z | a6ca7513b5165bbf8700aa2cd1c441cb21601ae967b294eb217acb856eeea1b1 |
| 3 | [6315, 6507) | 2023-01-11T22:00Z → 2023-01-23T23:00Z | e845c5b1249b237719322cae5382fba18c140ac302a1458e28b8c349469de91f |
| 4 | [8860, 9052) | 2023-06-12T14:00Z → 2023-06-22T15:00Z | 46512a8c4ec6230443bb9fec46b9db6522b4e3b6516ca26b3f5bc8fc97fdf133 |
| 5 | [11405, 11597) | 2023-11-08T07:00Z → 2023-11-20T14:00Z | 7ba245bec20e133e33cabf7f13b0e996f6de8f6fc1a98e26ef9eef152055dbbd |
| 6 | [13951, 14143) | 2024-04-16T08:00Z → 2024-04-26T15:00Z | a2e68346d9957ce3c54851dac0ca16f1b84a1d6de1c2e2ab2c8157355454740f |

# 6. Post-2026H1 Accrual / Live Quarantine

| Metric | Latest observed value |
| --- | --- |
| Latest acquisition rows | 332 raw rows |
| Unique normalized bars | 332 |
| Exact duplicate rows | 906 across accumulated immutable tranches |
| Conflicting OHLC rows | 0 |
| First UTC candle | 2026-06-30T22:00:00Z |
| Latest UTC candle | 2026-07-21T10:00:00Z |
| Required bars for frozen post-2026H1 gate | 1,400 |
| Bars remaining at latest status snapshot | 1,068 |
| Coverage gate | Not passed |
| Required coverage date | 2026-09-30T20:00:00Z |
| Current status at time of captured report | ACCRUING_UNLABELED_QUARANTINED_CANDLES |

Important: the project explicitly chose not to wait for September/October coverage to begin engineering. The already-available historical data is being used for development, while prospective/holdout rules remain protected.

# 7. Version & Benchmark History

| Milestone | Commit / tag | Purpose / result |
| --- | --- | --- |
| Retrospective evaluator freeze | 559feb0c12217fb1408db7ad7789562fc4bcb67b; tag xauusd-h1-2022-2024-retrospective-evaluator-v1 | Frozen retrospective evaluator/protocol package. |
| AI diagnostic package | e401fdbf806ab9d335d5fa0f60115470c5314e90; tag xauusd-h1-2022-2024-ai-draft-evaluator-v1 | Frozen AI-assisted diagnostic evaluator and package. |
| AI diagnostic evidence | 3d91ba69c291f160e94f5a79b4f41322be4b6aca | Preserved one-time AI diagnostic evidence. |
| Rejected v2.4 research | fd44dfa then f0711a07c61b31035b453b445e142acd7ec2c4f6 | Hermetic test cleanup and preserved negative semantic experiments. |

## 7.1 Current version conclusion

v2.3.0 remains the latest accepted swing-engine behavior. No v2.4 semantic engine profile was accepted. The research branch tested several hypotheses, failed the acceptance requirements, and was preserved as negative research rather than smuggled into production.

# 8. AI-Assisted Engineering Diagnostic

| Metric | v2.3.0 | v2.2.0 | Interpretation |
| --- | --- | --- | --- |
| Location F1 | 0.340426 | 0.329670 | v2.3 slightly better |
| Location precision | 0.307692 | 0.306122 | v2.3 slightly better |
| Location recall | 0.380952 | 0.357143 | v2.3 better |
| Semantic F1 | 0.127660 | 0.131868 | v2.2 slightly better |
| Semantic precision | 0.115385 | 0.122449 | v2.2 better |
| Semantic recall | 0.142857 | 0.142857 | Equal |
| Major/external F1 | 0.1875 | 0.1875 | Equal |
| Major/external precision | 0.176471 | 0.176471 | Equal |
| Major/external recall | 0.2 | 0.2 | Equal |
| Prefix failures | 0 | — | v2.3 passed stability check |

Diagnostic conclusion: MIXED_AI_DRAFT_RESULT. This is diagnostic-only evidence. It cannot establish human benchmark performance, release approval, or production certification.

Frozen AI-draft package: benchmarks/data/engineering/XAUUSD/H1_2022_2024_ai_draft_v1/.

# 9. Rejected v2.4 Semantic Research

The v2.4 work was intentionally treated as hypothesis testing, not as a reason to keep tuning until a desired result appeared.

| Variant | ME TP | ME FP | ME FN | Precision | Recall | F1 | Semantic F1 | Result |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| v2.3 @ 5.00 ATR | 35 | 3 | 16 | 0.921 | 0.686 | 0.786517 | 0.694064 | Baseline |
| Raw threshold-only 4.25 ATR | 45 | 11 | 6 | 0.804 | 0.882 | 0.841121 | 0.712329 | Rejected: precision floor failed |
| Rule A: pivot extends prior external | 31 | 4 | 20 | 0.886 | 0.608 | 0.721 | 0.584 | Rejected |
| Rule B: close break | 33 | 8 | 18 | 0.805 | 0.647 | 0.717 | 0.603 | Rejected |
| Rule C: close break + alternate sequence | 33 | 8 | 18 | 0.805 | 0.647 | 0.717 | 0.603 | Rejected |

The 4.25 ATR threshold recovered 10 beneficial major/external promotions but introduced 8 harmful promotions.

The attempt to require prior external extension did not separate the beneficial and harmful cases robustly.

Leave-one-sample-out analysis failed to support the proposed rules as robust TRAIN behavior.

No active 2.4.0 engine profile was left behind. The latest version remains 2.3.0.

Negative reports were preserved as development evidence rather than discarded.

# 10. Market Structure Engine v1 — Current Development

A new causal Market Structure Engine v1 core has been implemented on branch market-structure-v1. It consumes confirmed swings supplied by the caller; it does not discover pivots or instantiate the swing engine.

| Component | Status |
| --- | --- |
| models.py | Created: frozen dataclasses/enums for relations, levels, events, snapshots |
| detector.py | Created: causal detector with internal/external tracks and BOS/CHoCH state machines |
| __init__.py | Modified to export v1 detector/models while retaining compatibility |
| scoring.py | Docstring-only lookahead warning added; runtime scoring behavior not replaced |
| FeatureExtractor integration | Not wired yet |
| Scanner integration | Not wired yet |
| Focused validation | 67 passed in latest captured focused run |
| Full suite after latest v1 changes | Not yet captured in the transcript after the final focused correction cycle |

## 10.1 v1 core contract

Input: same-prefix candles + confirmed DetectedSwing objects; optional as_of_index.

Swing structural availability begins at confirmation_index; hierarchy confirmation is consumed only when causally available.

HH/HL/LH/LL comparisons are same-direction + same-scope only.

EXTERNAL and INTERNAL relation tracks are separate.

BOS requires a candle close beyond a structural level; wick-only breaks do not count.

BOS/CHoCH events have stable IDs derived from scope, event type, direction, level pivot, and break index.

External and internal state machines track committed bias and pending reversal bias.

No future follow-through or future excursion scoring is part of the causal detector.

Prefix reproducibility is explicitly tested.

# 11. Known Technical Risks / Open Questions

Hierarchy availability must be monotonic in time: later hierarchy confirmation must not rewrite earlier causal history.

A structural level must not break on the same candle on which it first becomes available.

Multiple levels crossing on one candle need atomic handling to avoid emitting CHOCH plus confirming BOS at the same break index.

Legacy structure scoring uses future follow-through; it is not suitable as-is for live causal confirmation.

The legacy scanner path currently double-computes structure and should be simplified after v1 integration.

Trend classification still contains a raw-candle last-ten-bar HH/HL approximation and should eventually consume structure-engine relations instead.

The current AI diagnostic indicates semantic classification needs improvement, but the failed v2.4 research does not identify a supported rule yet.

# 12. Remaining Work — Ordered Roadmap

Finish and review the Market Structure Engine v1 causal edge-case fixes: monotonic hierarchy availability, no same-candle level breaks, and atomic one-candle multi-level transitions.

Run the full repository regression suite on market-structure-v1 and confirm no hidden integration regressions.

Stage and commit the Market Structure Engine v1 core only after contract review and full-suite success.

Wire Market Structure v1 into FeatureExtractor so the scanner has one authoritative structure computation instead of double computation.

Replace legacy HH/HL/LH/LL raw-candle approximations in TrendEngine with v1 structural relations.

Refactor the legacy market-structure scoring layer so live scoring does not rely on future follow-through.

Build a deterministic BOS/CHoCH-to-feature contract and document it as the stable input for future setup detection.

Build Trend/Regime Engine v1 on top of confirmed structure plus volatility and indicator context.

Build Setup Detection v1: continuation, pullback, breakout/retest, reversal, liquidity interaction, and related patterns.

Add Confluence/Filters v1 and keep each evidence source independently testable.

Add signal scoring and ranking after the underlying event semantics are stable.

Add risk/trade-planning output only after signal quality is measurable.

Build alerting/UI integration after the core signal contract is stable.

Keep the prospective post-2026H1 certification pipeline isolated; do not recycle consumed diagnostic windows as fresh test data.

Only after development has stabilized should a genuinely untouched certification dataset be used for final release decisions.

# 13. Data-Use & Evidence Rules

TRAIN data may be used for development and hypothesis testing.

Validation and TEST datasets must not be used to tune parameters or select rules.

The six AI-draft retrospective windows are consumed diagnostic evidence, not a fresh holdout.

Post-2026H1 quarantine candles are accrual/prospective evidence and must not be used for tuning.

No new human-label claim may be made from the AI-assisted labels.

Every frozen evaluator must bind evidence to exact file hashes and a repository tag.

Any destructive or irreversible evaluation must be performed once and its receipt committed.

# 14. Key Repository Paths

| Path | Role |
| --- | --- |
| swing_engine/ | Versioned swing detection core |
| services/quant_engine/market_structure/models.py | Market Structure v1 data contract |
| services/quant_engine/market_structure/detector.py | Market Structure v1 causal detector |
| services/quant_engine/market_structure/engine.py | Legacy pattern-scoring wrapper |
| services/quant_engine/swing_analysis.py | Legacy structure interpretation layer |
| services/quant_engine/trend/engine.py | Existing trend scoring engine |
| services/quant_engine/features/extractor.py | Feature extraction integration point |
| benchmarks/data/real/ | Exposed real benchmark datasets |
| benchmarks/data/retrospective/ | Frozen retrospective source package |
| benchmarks/data/locked/ | Locked window material |
| benchmarks/data/engineering/ | AI-assisted engineering diagnostic package |
| benchmarks/reports/ | Evaluation and research reports; some ignored, some explicitly preserved |
| scripts/ | Benchmark, audit, freeze, and research utilities |
| tests/ | Regression and benchmark-specific tests |

# 15. Reproducibility & Git State

main is synchronized with origin/main at f0711a0 after the rejected v2.4 research was preserved.

v2.4 research branch was published and then fast-forwarded into main.

The AI evaluator tag is xauusd-h1-2022-2024-ai-draft-evaluator-v1 at e401fdbf806ab9d335d5fa0f60115470c5314e90.

The retrospective evaluator tag is xauusd-h1-2022-2024-retrospective-evaluator-v1 at 559feb0c12217fb1408db7ad7789562fc4bcb67b.

The abandoned human template was moved outside the repository to /tmp/xauusd-retrospective-abandoned-human-template and is not a test dependency.

The latest Market Structure v1 development branch is market-structure-v1; in the captured state its v1 core files remain unstaged and uncommitted.

# 16. Glossary

| Term | Meaning in this project |
| --- | --- |
| Swing | Confirmed turning point emitted by the swing engine. |
| MAJOR / MINOR | Hierarchy tier describing structural importance. |
| EXTERNAL / INTERNAL | Structural scope track; external is the higher-level market structure. |
| HH / HL / LH / LL | Higher High, Higher Low, Lower High, Lower Low relations. |
| BOS | Break of Structure: a causal close beyond an active structural level. |
| CHoCH | Change of Character: an opposing structural break against committed bias, creating a pending reversal state. |
| Pending bias | A reversal direction observed structurally but not yet confirmed as the committed external bias. |
| Prefix reproducibility | The requirement that an output available through candle N does not change when later candles are appended. |
| AI-assisted engineering draft | Non-human labels used only for engineering diagnostics. |

# 17. Current Bottom Line

The project has reached a useful transition point: the swing detector is stable enough to serve as a foundation, v2.4 semantic tuning has been explicitly rejected rather than overfit, and a dedicated causal Market Structure v1 core exists with strong focused test coverage. The immediate engineering objective is to finish causal edge-case hardening and then integrate that structure layer into feature extraction and trend analysis. Only after the core semantics are stable should the project move into setup detection, confluence, scoring, risk, and final certification.